# **MEETING AGENDA**

| **Team/Application Name:** | Team 1 | | |
| --- | --- | --- | --- |
| **Date of Meeting:** (MM/DD/YYYY) | 03/09/2024 | **Time:** | 3:00 PM to 3:30 PM |
| **Meeting Facilitator:** | Noel Sam Routhu | **Location:** | Zoom |

|  |
| --- |
| 1. Meeting Objective & Agenda |
| * + Assigning JIRA & GitHub admins   + Supplementary Requirements -- complete Entitlements Table (RCT Tab)   + Testing RoadMap (3 testing cycles in Excel) |

|  |  |  |  |
| --- | --- | --- | --- |
| 2. Attendees | | | |
| **Present at the Meeting** | **Absent** |  |  |
| Noel Sam Routhu |  |  |  |
| Matt Borkowski |  |  |  |
| Naga Bavana Kolasani |  |  |  |
| Yash Vora |  |  |  |
| Sashank Allugunti |  |  |  |
| Meghana Gudipati |  |  |  |
| Jingsi Hu |  |  |  |
| Hanith Atluri |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| 3. Documents and Owners | | | |
| **Delievrables** | **Progress %** | **Primary Owner(s)** | **Peer Reviewer(s)** |
| Team1\_RCT\_Entitlement Tabs | 65% | Noel Sam Routhu | Team |
| GitHub\_Repository | 70% | Noel Sam Routhu | Team |
| Jira Administration | 5% | Hanith Atluri | Team |

|  |  |
| --- | --- |
| 4. Pre-work/Meeting Preparation (materials to discuss at the meeting - tutorials, examples, etc.) | |
| **Description** | **Prepared by** |
| Project Delivery Schedule Spring Sheet\_Updated | Professor |
| RCT Template Xero | Professor |
|  |  |

|  |  |
| --- | --- |
| 5. Issues and Roadblocks | |
| **Description** | **Help Needed** |
| No issues |  |
|  |  |
|  |  |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| 6. Next Meeting Agenda – 03/13/2024 (Tentative) | | | |
| **Tasks to Complete** | **Target Progress %** | **Primary Owner(s)** | **Peer Reviewer(s)** |
| Creating JIRA Project and inviting team members | 100% | Hanith Atluri | Team |
| GitHub Repository | 100% | Noel Sam Routhu | Team |
|  |  |  |  |
|  |  |  |  |